T.P.S REPORT

Coversheet

Prepared by:Stephen Betcher, Sean Hulway, Joe Mangas, Matt Mazzarella Date: 11/28/16

System: Mac/Windows Language: HTML/Ruby on Rails

Customer :Clarence Gardner, C’s Perfect Tie

Due Date: November 30th 2016 Approved by : John Kapenga

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| task | time | risk | person | actual time | %done | Code review |
| Set up Ruby on rails | 1 hour | low | Stephen, Matt, Sean, Joe | 3 days | 100% |  |
| Set up Github environment | 45 min | medium | Joe | 15 min | 100% | Stephen |
| Create homepage | 5 days | medium | Stephen, Matt | 4 hours | 90% |  |
| Begin login setup | 1 week | medium | Joe, Sean | 2 hours | 45% |  |
| Setup other pages | 1 week | medium | Stephen,Matt | 2 hours | 50% |  |
| Create standards | 2 days | low | Stephen | 1 day | 100% |  |
| Create unit tests | 1 week | medium | Stephen,Matt | 1 day | 30% |  |