T.P.S REPORT

Coversheet

Prepared by:Stephen Betcher, Sean Hulway, Joe Mangas, Matt Mazzarella Date: 1/30/17

System: Mac/Windows Language: HTML/Ruby on Rails

Customer :Clarence Gardner, C’s Perfect Tie

Due Date: Approved by : John Kapenga

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| task | time | risk | person | actual time | %done | Code review |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
| Further rails research/ spikes | 2 weeks | medium | Stephen, Matt, Joe, Sean | 5 hours | 10% | Stephen, Sean, Matt |
| Finish Amazon Web service setup | 3 hours | medium | Matt, Stephen | 30 min | 20% | Joe, Sean, Stephen, Matt |
| Finish homepage and connected pages setup | 1 week | medium | Stephen,Matt, Sean, Joe | 7 hours | 15% | Stephen, Matt, Sean |
| Create draft slides | 3 days | Medium | Stephen, Joe, Sean |  |  |  |
| Work on talk write up | 4 days | medium | Stephe, Joe, Sean, Matt |  |  |  |