T.P.S REPORT

Coversheet

Prepared by:Stephen Betcher, Sean Hulway, Joe Mangas, Matt Mazzarella Date: 3/20/17

System: Mac/Windows linux Language: HTML/Ruby on Rails

Customer :Clarence Gardner, C’s Perfect Tie

Due Date: Approved by : John Kapenga

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| task | time | risk | person | actual time | %done | Code review |
| Further rails research/ spikes | 2 weeks | 2/5 | Stephen, Matt, Joe, Sean | 25 hours | 78% | Stephen, Sean, Matt |
| Finish Amazon Web service setup | 8 hours | 4/5 | Matt, Stephen | 6 hours | 70% | Joe, Sean, Stephen, Matt |
| Finish homepage and connected pages setup | 1 week | 3/5 | Stephen,Matt, Sean, Joe | 26 hours | 63% | Stephen, Matt, Sean |
|  |  |  |  |  |  |  |